# SDT (Finanzas) Auth Conflicts - Executive Summary

Status: ✅ Analysis Complete | 🔧 Implementation Guide Ready
Date: November 8, 2025
Reviewer: Auth Architecture Analysis

## The Problem (In 30 Seconds)

Current state: LoginPage assumes GitHub Spark auth → no JWT → API calls fail (401)
Required state: LoginPage collects Cognito credentials → generates JWT → API calls succeed (200)

Reality check: The app is currently broken in production (no Cognito, no JWT generation path).

## 5 Critical Conflicts Identified

### 1. ❌ LoginPage Hardcoded to GitHub

- Current: "Sign in with GitHub" button calling Spark runtime

- Required: Username/password form for Cognito

- Impact: No way to generate JWT in production

- Fix: Replace LoginPage with credential form + loginWithCognito() method

### 2. ❌ finz_jwt Token Never Set

- Current: API client looks for localStorage.finz_jwt but nothing sets it

- Required: Login flow must call localStorage.setItem('finz_jwt', idToken)

- Impact: All API calls have no Bearer token → 401 Unauthorized

- Fix: Add Cognito auth call to set token in localStorage

### 3. ❌ No Cognito Integration

- Current: Only Spark auth (GitHub, dev-only)

- Required: Cognito USER_PASSWORD_AUTH flow for production

- Impact: Production deployment is non-functional for API calls

- Fix: Implement loginWithCognito() in AuthProvider

### 4. ⚠️ Demo User Fallback Problem

- Current: If no Spark, app creates demo user (isAuthenticated=true, but no JWT)

- Required: If no JWT and no Spark, redirect to LoginPage (isAuthenticated=false)

- Impact: App marks user authenticated but API will fail

- Fix: Remove demo user fallback; require real auth or Spark

### 5. ❌ No JWT Validation on Page Reload

- Current: Page reload re-initializes auth from Spark, ignores JWT in localStorage

- Required: Check localStorage for valid JWT first (persistent sessions)

- Impact: User loses session on page refresh

- Fix: Prioritize JWT check in initializeAuth() before Spark check

## What's Already Correct ✅

| Component | Status | Notes |
| --- | --- | --- |
| Vite base path | ✅ | /finanzas/ set correctly |
| Router basename | ✅ | /finanzas configured |
| API client Bearer injection | ✅ | Looks for finz_jwt and injects as Bearer |
| Storage key name | ✅ | finz_jwt is correct (avoids PMO collision) |
| CloudFront routing | ✅ | Now serving correct Finanzas SPA |
| API Gateway CORS | ✅ | Allows Authorization header from CloudFront domain |

## What Needs Fixing 🔧

| Item | Current | Fix | Effort | Priority |
| --- | --- | --- | --- | --- |
| LoginPage | GitHub button | Cognito form | 1h | P0 |
| AuthProvider | No Cognito method | Add loginWithCognito() | 1h | P0 |
| JWT check | Skipped on reload | Check localStorage first | 30min | P0 |
| Env vars | Missing Cognito config | Add VITECOGNITO* vars | 10min | P0 |
| JWT utilities | Missing | Create src/lib/jwt.ts | 30min | P0 |
| Token refresh | Not implemented | Add (post-MVP) | 1h | P2 |

Total MVP effort: ~3.5 hours

## Detailed Documents Created

### 📄 AUTH_CONFLICTS.md (1800+ lines)

Comprehensive gap analysis covering:

- Current state vs. required state (code comparison)

- All 5 conflicts with detailed explanation

- What's already correct

- Implementation checklist (4 phases)

- Mini test plan (terminal + browser)

- Ready-to-use code examples

- Cognito configuration verification

- Dependencies & references

When to read: Full technical review, architecture decisions

### 📄 AUTH_IMPLEMENTATION_GUIDE.md (1200+ lines)

Step-by-step implementation guide:

- Phase 1: Core login flow (required for MVP)

- 5 implementation steps with complete code

- Drop-in replacements for:

  - src/lib/jwt.ts (new file)

  - src/components/AuthProvider.tsx (updated)

  - src/components/LoginPage.tsx (replaced)

- Phase 1 testing checklist (terminal + browser)

- Phase 2: Token refresh logic (optional post-MVP)

- Troubleshooting guide

- Files modified summary

When to read: Implementation; one-file-at-a-time coding

## Quick Start: The 5 Fixes (In Order)

# 1. Add to .env
VITE_COGNITO_REGION=us-east-2
VITE_COGNITO_CLIENT_ID=dshos5iou44tuach7ta3ici5m
VITE_COGNITO_USER_POOL_ID=us-east-2_FyHLtOhiY

# 2. Create src/lib/jwt.ts (see AUTH_IMPLEMENTATION_GUIDE.md, Step 2)

# 3. Update src/components/AuthProvider.tsx (see Step 3)
#    - Add loginWithCognito() method
#    - Update initializeAuth() to check JWT first
#    - Add JWT utilities import

# 4. Replace src/components/LoginPage.tsx (see Step 4)
#    - Remove GitHub button
#    - Add email/password form
#    - Call loginWithCognito() on submit

# 5. Test (see Phase 1 Testing Checklist in guide)
#    - Terminal: Verify JWT flow with AWS CLI
#    - Browser: Verify login → catalog loads

## Key Ground Truths

| Value | Usage |
| --- | --- |
| us-east-2 | Region (env: VITE_COGNITO_REGION) |
| dshos5iou44tuach7ta3ici5m | App Client ID (env: VITE_COGNITO_CLIENT_ID) |
| us-east-2_FyHLtOhiY | User Pool ID (env: VITE_COGNITO_USER_POOL_ID) |
| christian.valencia@ikusi.com | Test user |
| Velatia@2025 | Test password |
| finz_jwt | localStorage key for ID token |
| finz_refresh_token | localStorage key for refresh token (optional) |
| USER_PASSWORD_AUTH | Cognito auth flow to use |
| /finanzas/ | CloudFront callback/sign-out URL |
| https://m3g6am67aj.execute-api.us-east-2.amazonaws.com/dev | API base URL |

## Conflict Resolution Map

┌─ User opens /finanzas/ ──────────────────────────────────────┐
│                                                              │
│ ❌ BEFORE: GitHub Spark auth                               │
│    ├─ Spark runtime available? → Use sparkUser              │
│    └─ Spark missing? → Demo user (no JWT) → API 401       │
│                                                              │
│ ✅ AFTER: Cognito JWT auth                                 │
│    ├─ JWT in localStorage & valid? → Set user from claims   │
│    ├─ No JWT but Spark available? → Use sparkUser (dev)     │
│    └─ No JWT and no Spark? → LoginPage                      │
│           ├─ User enters credentials                        │
│           ├─ Cognito returns IdToken                        │
│           ├─ Store in localStorage.finz_jwt                 │
│           └─ Redirect to /finanzas/ → Set user from JWT    │
│                                                              │
│ ✅ THEN: API calls with Bearer token                        │
│    ├─ Read finz_jwt from localStorage                       │
│    ├─ Inject: Authorization: Bearer <token>                │
│    └─ API Gateway authorizer validates → 200 OK            │
│                                                              │
└──────────────────────────────────────────────────────────────┘

## Testing Strategy

### ✅ Terminal Test (Verify JWT Flow)

# Get token from Cognito (same as UI will do)
# Decode and verify claims
# Call API with token (should be 200, not 401)

### ✅ Browser Test (Verify UI Integration)

# 1. Open /finanzas/ → LoginPage visible
# 2. Enter credentials → Submit
# 3. Redirected to /finanzas/ home → Catalog loads
# 4. DevTools: localStorage.finz_jwt present
# 5. DevTools: Network shows Authorization header
# 6. Refresh page → Still logged in
# 7. Logout → Redirected to LoginPage

## Timeline & Next Steps

### ⏱️ Now: Phase 1 (MVP Core Auth)

- Duration: 2-3 hours + 1 hour testing

- Deliverable: Working Cognito login → JWT → API calls 200 OK

- Blocker release: None; fixes are additive

### ⏱️ Post-MVP: Phase 2 (Prod Hardening)

- Duration: 1-2 hours

- Adds: Token refresh, better error handling, Hosted UI option

### 🚀 Ready for:

- Dev testing immediately after Phase 1

- Staging deployment after Phase 1 + testing

- Production after Phase 2

## Risk Assessment

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| CORS error on Cognito POST | Low | Direct POST works from CF domain; use Hosted UI if issue persists |
| Token validation fails | Low | Validator already works (proven in CLI tests) |
| localStorage cleared by browser | Low | User redirected to login; JWT re-obtained |
| Concurrent login sessions | Low | Cognito limits to 1 concurrent; older session invalidated |
| Refresh token expiration (30 days) | Medium | Add auto-logout + re-auth prompt (Phase 2) |

## Sign-Off Checklist

- ☒ Auth requirements documented

- ☒ Current codebase analyzed

- ☒ Conflicts identified (5 total)

- ☒ Code examples provided (drop-in replacements)

- ☒ Testing plan defined

- ☒ Ground truth values recorded

- ☒ Implementation guide created

- ☐ Code reviewed (pending)

- ☐ Phase 1 implementation (pending)

- ☐ Phase 1 testing (pending)

- ☐ Phase 1 QA sign-off (pending)

## Questions? Review These First

Q: Where do I start implementing?
A: See AUTH_IMPLEMENTATION_GUIDE.md → Phase 1 → Step 1

Q: How does this work in production?
A: User logs in via LoginPage → Cognito returns JWT → UI stores in localStorage → Every API call includes Bearer token → API Gateway authorizer validates

Q: What about token expiration?
A: ID token expires in ~1 hour. MVP doesn't refresh (user logs out). Phase 2 adds auto-refresh + logout redirect.

Q: Can users switch between PMO and Finanzas?
A: Each app has separate localStorage keys (finz_jwt vs. PMO's key). Sessions independent. (PMO's auth structure not analyzed here.)

Q: Is this security-compliant?
A: Yes. JWT signature validated by API Gateway authorizer. Token stored in localStorage (XSS risk like all SPAs; mitigate with CSP headers, secure dependencies). HTTPS enforced (CF domain). Cognito handles password hashing, MFA ready.

Q: What if Cognito goes down?
A: UI can't log in (Cognito outage). Existing JWT still works for API calls (cached sessions). Add fallback Spark auth for dev team to access app during outage.

## Document Map

📦 Finanzas Auth Documentation
├── 📄 AUTH_CONFLICTS.md
│   ├── What's broken (5 conflicts)
│   ├── What's correct (5 items)
│   ├── Code comparisons (current vs. required)
│   ├── Detailed examples & solutions
│   └── Full testing plan
│
├── 📄 AUTH_IMPLEMENTATION_GUIDE.md
│   ├── Phase 1: 5 implementation steps
│   ├── Code snippets (ready to copy)
│   ├── File-by-file changes
│   ├── Testing checklist
│   └── Troubleshooting guide
│
└── 📄 This file (EXECUTIVE SUMMARY)
    ├── 30-second overview
    ├── 5 conflicts at-a-glance
    ├── Quick-start (5 fixes)
    ├── Risk assessment
    └── Document map

## Recommended Reading Order

- This file (5 min) ← You are here

- AUTH_CONFLICTS.md → Sections: "Executive Summary" + "Critical Issues" (15 min)

- AUTH_IMPLEMENTATION_GUIDE.md → Phase 1 Steps 1-5 (30 min)

- Start coding → Copy code examples into your editor

- Reference back as needed for CLI commands, env vars, troubleshooting

## Final Thoughts

✅ The good news: All the necessary APIs, databases, and infrastructure are working. The conflicts are purely in the frontend auth integration.

⚠️ The bad news: Without these fixes, the current frontend cannot authenticate users in production (only works with Spark in dev).

🎯 The solution: Integrate Cognito login into the frontend. It's a straightforward 5-step, 3-hour fix. After that, the entire system works end-to-end: login → API → data.

🚀 Let's ship it.

Questions? See AUTH_CONFLICTS.md for the complete breakdown.