# Finanzas API CI/CD Hardening - Implementation Summary

## Overview

This implementation addresses all issues identified in the problem statement for PR #21, ensuring reliable CI/CD workflows for the Finanzas API.

## Changes Implemented

### 1. Deploy Workflow (deploy-api.yml)

Issues Fixed:

- ✅ Replaced local OIDC action path with official aws-actions/configure-aws-credentials@v4

- ✅ Added sensible defaults for AWS_REGION, FINZ_API_STACK, FINZ_API_STAGE

- ✅ Added COGNITO_USER_POOL_ID and COGNITO_USER_POOL_ARN to environment and preflight check

- ✅ Added npm ci step to install dependencies (including esbuild)

- ✅ Set PATH to include node_modules/.bin for esbuild access

- ✅ Enhanced parameter overrides formatting

- ✅ Improved summary output with comprehensive curl examples

Key Improvements:

# Before: Local action (would fail if not present)
uses: ./.github/actions/oidc-configure-aws

# After: Official AWS action
uses: aws-actions/configure-aws-credentials@v4

New Steps:

- Install dependencies step added before SAM build

- PATH configuration for esbuild in build step

- Comments clarifying required vs optional variables

### 2. Test Workflow (test-api.yml) - NEW

Purpose: Validates code quality before merging to main

Features:

- Runs on pull requests to main branch

- Manual dispatch trigger available

- Installs SAM CLI

- Runs unit tests (npm ci && npm test)

- Builds with SAM

- Starts SAM local and performs smoke tests on public endpoints

- Generates success summary

Endpoints Tested:

- GET /health - Expects 200 OK

- GET /catalog/rubros - Expects 200 OK with rubros data

### 3. Documentation (WORKFLOW_SETUP.md) - NEW

Contents:

- Complete workflow descriptions

- Required variables and secrets (with example values)

- OIDC authentication explanation

- API endpoints status (implemented vs stubbed)

- Local testing instructions

- Comprehensive troubleshooting guide

## Configuration Requirements

### Repository Variables (Required)

Set in: Settings → Secrets and variables → Actions → Variables

| Variable | Example Value | Has Default? |
| --- | --- | --- |
| AWS_REGION | us-east-2 | ✅ Yes |
| FINZ_API_STACK | finanzas-sd-api-dev | ✅ Yes |
| FINZ_API_STAGE | dev | ✅ Yes |
| COGNITO_USER_POOL_ID | us-east-2_FyHLtOhiY | ❌ No - Required |
| COGNITO_USER_POOL_ARN | arn:aws:cognito-idp:... | ❌ No - Required |
| COGNITO_USER_POOL_CLIENT_ID | dshos5iou44tuach7ta3ici5m | ❌ No - Required |

### Repository Secrets (Required)

Set in: Settings → Secrets and variables → Actions → Secrets

- OIDC_AWS_ROLE_ARN - IAM role ARN for OIDC authentication

## API Implementation Status

### ✅ Implemented (5 endpoints)

- GET /health - Health check (public)

- GET /catalog/rubros - Budget categories (public)

- POST /projects - Create project (authenticated)

- GET /projects - List projects (authenticated)

- POST /projects/{id}/handoff - Project handoff (authenticated)

### 🚧 Stubbed (9 endpoints returning 501)

- POST/GET /projects/{id}/rubros

- PUT /projects/{id}/allocations:bulk

- GET /projects/{id}/plan?mes=YYYY-MM

- POST /payroll/ingest

- POST /close-month?mes=YYYY-MM

- POST/GET /adjustments

- GET /alerts

- POST/GET /providers

- POST/GET /prefacturas/webhook

All stubbed handlers contain TODO comments with implementation guidance.

## Testing Results

### Local Tests ✅

cd services/finanzas-api
npm ci
npm test

✓ 4 tests passed
  - pro-rata forward split
  - pro-rata 3-month split with rounding
  - coverage vs payroll
  - coverage percentage calculation

### SAM Build ✅

cd services/finanzas-api
export PATH="$PWD/node_modules/.bin:$PATH"
sam build

Build Succeeded
Built Artifacts: .aws-sam/build
Built Template: .aws-sam/build/template.yaml

### Security Scan ✅

- CodeQL analysis: 0 alerts found

- No vulnerabilities detected in workflow configurations

## What Happens Next

### For Test Workflow

- Triggers automatically on PRs to main

- Runs unit tests

- Builds with SAM

- Starts SAM local

- Smoke tests /health and /catalog/rubros

- Reports success/failure

### For Deploy Workflow

- Triggers on push to module/finanzas-api-mvp or manual dispatch

- Validates all required variables exist

- Authenticates via OIDC with AWS

- Verifies identity with aws sts get-caller-identity

- Installs dependencies

- Builds with SAM

- Deploys to AWS (creates/updates CloudFormation stack)

- Retrieves API ID and URL from stack outputs

- Performs smoke test on deployed /health endpoint

- Generates comprehensive summary with curl examples

## Files Modified

| File | Lines Changed | Description |
| --- | --- | --- |
| .github/workflows/deploy-api.yml | +23/-11 | Fixed OIDC, added deps install, improved config |
| .github/workflows/test-api.yml | +57 new | New test workflow for PR validation |
| services/finanzas-api/WORKFLOW_SETUP.md | +165 new | Comprehensive setup and troubleshooting guide |

Total: 245 insertions, 11 deletions

## Known Limitations

- SAM local startup time: Fixed 12-second sleep is sufficient for smoke tests but not production-grade

- Cognito variables: No defaults provided as they are environment-specific

- Stub endpoints: Return 501 by design, will be implemented in future iterations

- No prod workflow: This implementation covers dev environment only

## Problem Statement Compliance

All requirements from the original problem statement have been addressed:

| Requirement | Status | Notes |
| --- | --- | --- |
| 1. Fix missing repo Variables | ✅ Done | Documented with defaults where appropriate |
| 2. Replace local OIDC action | ✅ Done | Now uses aws-actions/configure-aws-credentials@v4 |
| 3. Split into test + deploy workflows | ✅ Done | test-api.yml and deploy-api.yml |
| 4. Test stubs return 501 | ✅ Done | Documented in README and integration file |
| 5. Secure API expectations | ✅ Done | HTTP API with Cognito JWT authorizer |
| 6. Dependencies install | ✅ Done | npm ci added to both workflows |
| 7. esbuild availability | ✅ Done | PATH configured for esbuild access |

## Next Steps

- Set Repository Variables - Configure the 5 required variables in GitHub settings

- Set Repository Secret - Configure OIDC_AWS_ROLE_ARN

- Test Deploy Workflow - Trigger manually or push to module/finanzas-api-mvp branch

- Verify OIDC - Check workflow run for successful STS identity verification

- Validate Deployment - Use curl commands from summary to test deployed API

- Implement Stubs - Begin implementing the 9 stubbed endpoints

## Support

- See services/finanzas-api/WORKFLOW_SETUP.md for detailed setup instructions

- See services/finanzas-api/README.md for API documentation

- See services/finanzas-api/tests/integration/sam-local.http for endpoint testing examples