# CloudFront & AVP Integration - Quick Checklist

Use this quick checklist when executing the unified CloudFront and AVP deployment. For detailed instructions, see cloudfront-avp-unified-deployment.md.

## Pre-Deployment Checklist

- ☐ Verify all required GitHub repository variables are configured

- ☐ Verify all required GitHub secrets are configured

- ☐ Confirm AWS OIDC role has necessary permissions

- ☐ Verify branch infra/cloudfront-avp-sync exists or is created

- ☐ Review existing CloudFront configuration (backup if needed)

## Phase 1: CloudFront Distribution Update

- ☐ Run workflow: update-cloudfront.yml with environment dev

- ☐ Wait for workflow completion (~10-15 minutes)

- ☐ Verify distribution status: aws cloudfront get-distribution --id EPQU7PVDLQXUA

- ☐ Check origins include ApiGwOrigin

- ☐ Check cache behaviors include finanzas/api/*

- ☐ Test health endpoint: curl https://d7t9x3j66yd8k.cloudfront.net/finanzas/api/health

- ☐ Verify response: {"ok": true, "stage": "dev", ...}

## Phase 2: AVP Policy Store Deployment

- ☐ Run workflow: deploy-avp.yml with stage dev

- ☐ Wait for workflow completion (~5 minutes)

- ☐ Capture Policy Store ID from workflow output

- ☐ Verify policy store exists: aws verifiedpermissions get-policy-store --policy-store-id <ID>

- ☐ Update GitHub variable: POLICY_STORE_ID = <captured ID>

## Phase 3: Cognito Identity Source Binding

⚠️ Manual Step - Cannot be skipped!

- ☐ Prepare command with actual values:

  - POLICY_STORE_ID from Phase 2

  - COGNITO_USER_POOL_ARN from repository variables

  - COGNITO_APP_CLIENT_ID from repository variables

- ☐ Execute: aws verifiedpermissions create-identity-source ...

- ☐ Verify identity source created successfully

- ☐ List identity sources: aws verifiedpermissions list-identity-sources --policy-store-id <ID>

- ☐ Confirm output shows Cognito User Pool configuration

## Phase 4: API Redeployment with AVP

- ☐ Run workflow: deploy-api.yml

- ☐ Wait for workflow completion (~10-15 minutes)

- ☐ Verify workflow shows: ✅ AVP Policy Store verified

- ☐ Check Lambda environment has POLICY_STORE_ID

- ☐ Review smoke test results in workflow output

- ☐ Check Lambda logs for AVP authorization messages

## Post-Deployment Verification

### Basic Smoke Tests

- ☐ UI loads: curl -I https://d7t9x3j66yd8k.cloudfront.net/finanzas/

- ☐ Health check: curl https://d7t9x3j66yd8k.cloudfront.net/finanzas/api/health

- ☐ Public catalog: curl https://d7t9x3j66yd8k.cloudfront.net/finanzas/api/catalog/rubros

### Authenticated Tests

- ☐ Generate JWT token: aws cognito-idp initiate-auth ...

- ☐ Test protected endpoint: curl -H "Authorization: Bearer $JWT" .../projects

- ☐ Verify 200 response (if user has permissions)

- ☐ Or verify 403 response (if user lacks permissions)

- ☐ Check Lambda logs show: [AVP] Authorization decision: ALLOW/DENY

### CORS Verification

- ☐ Test OPTIONS preflight: curl -X OPTIONS -H "Origin: ..." .../projects

- ☐ Verify CORS headers present in response

- ☐ Confirm browser-based calls work without CORS errors

## Evidence Collection

- ☐ Save CloudFront distribution config

- ☐ Save AVP policy store details

- ☐ Save Lambda environment variables

- ☐ Capture smoke test results

- ☐ Save CloudWatch log samples showing AVP decisions

## Common Issues - Quick Fixes

| Issue | Quick Fix |
| --- | --- |
| CloudFront update fails (ETag) | Wait 5 min, retry workflow |
| AVP store not found | Verify POLICY_STORE_ID variable set correctly |
| All endpoints return 403 | Check identity source binding (Phase 3) |
| Path rewrite not working | Re-run Phase 1 workflow |
| CORS errors | Verify AllowedCorsOrigin in API stack |

## Rollback Quick Reference

| Phase | Rollback Command |
| --- | --- |
| Phase 4 | Remove POLICY_STORE_ID variable, redeploy API |
| Phase 3 | aws verifiedpermissions delete-identity-source ... |
| Phase 2 | aws cloudformation delete-stack --stack-name finanzas-avp-dev |
| Phase 1 | Manually remove API cache behavior from CloudFront |

## Success Criteria

✅ Deployment is successful when:

- ☐ CloudFront serves both UI (/finanzas/) and API (/finanzas/api/*)

- ☐ Health endpoint returns 200 OK via CloudFront

- ☐ Public catalog endpoint returns data via CloudFront

- ☐ Authenticated endpoints work with valid JWT

- ☐ Lambda logs show AVP authorization decisions (ALLOW/DENY)

- ☐ Users with correct groups can access protected resources

- ☐ Users without correct groups receive 403 Forbidden

- ☐ No CORS errors in browser console

## Time Estimate

| Phase | Time | Notes |
| --- | --- | --- |
| Phase 1 | 15-20 min | Includes CloudFront propagation |
| Phase 2 | 5-10 min | CloudFormation stack creation |
| Phase 3 | 2-5 min | Manual CLI command |
| Phase 4 | 10-15 min | SAM build and deploy |
| Verification | 10-15 min | Smoke tests and log review |
| Total | 45-60 min | End-to-end deployment |

## Resources

- Detailed Guide: cloudfront-avp-unified-deployment.md

- CloudFront Details: cdn-proxy.md

- AVP Details: ../../services/finanzas-api/AVP_DEPLOYMENT_GUIDE.md

## Key Values (Dev Environment)

CLOUDFRONT_DIST_ID=EPQU7PVDLQXUA
CLOUDFRONT_DOMAIN=d7t9x3j66yd8k.cloudfront.net
API_GATEWAY_ID=m3g6am67aj
API_STAGE=dev
AWS_REGION=us-east-2
API_STACK_NAME=finanzas-sd-api-dev
AVP_STACK_NAME=finanzas-avp-dev

Last Updated: 2025-11-09

Maintained By: DevOps Team

Related PRs: #70 (Cognito integration), #71 (Module cleanup)